NB RELEASE ORCHESTRATOR

Release Management Portal

"Structured releases. Full visibility. Every deployment, orchestrated."

| Project Name | NB Release Orchestrator |
| --- | --- |
| Architecture | Monolithic Layered — Spring Boot 3.x (Java 17) |
| API Protocol | REST (Spring Web MVC) |
| Database | PostgreSQL 15 |
| Frontend | React.js + TypeScript + Ant Design |
| Version | 1.0 — POC Implementation (In-progress) |
| Date | March 2026 |
| Status | POC — Approved for Development |
| Classification | Confidential — Internal Use Only |
| Audience | Engineering, DevOps, Product, Release Management |

NB Engineering  |  Platform & DevOps

# 1. Executive Summary

This document provides a comprehensive end-to-end guide for designing and building the NB Release Management Portal — a custom web portal integrated with Jira as the single source of truth for all production release requests. It enables cross-functional visibility across engineering, DevOps, product, and senior stakeholders throughout the full release lifecycle.

## The Proof of Concept (POC) outlined here validates the core integration, ticket visibility, and workflow orchestration features before any production deployment.

## 1.1  The Problem

Production releases at NB are uncoordinated. Development teams raise Jira tickets that disappear into inboxes. DevOps engineers wait for email approvals. Product Owners have no visibility until something breaks. Release Managers juggle Confluence pages, spreadsheets, and Slack threads. Senior stakeholders are informed after the fact — if at all.

- No unified release dashboard — every team maintains a different source of truth

- No structured approval gate — DevOps receives verbal or email approval

- Manual, error-prone handoffs between development and operations

- Real-time deployment status invisible to non-technical stakeholders

- No auditable record of who approved what, when, and why

## 1.2  The NB Release Orchestrator Solution

NB Release Orchestrator is a custom web portal that integrates with Jira as the single source of truth for all release requests. When a development team raises a Release Change Request ticket in Jira, it automatically surfaces in the portal. All stakeholders — DevOps, Product Owners, Scrum Masters, Release Managers, and Senior Leadership — see a consistent, real-time view. Release Managers approve. DevOps deploys. Everyone has visibility.

Business Value Delivered

• Single source of truth for all production releases across all teams

• Structured approval gates with full audit trail for compliance

• Real-time deployment visibility — no more Slack status-checking

• Measurable KPIs: approval turnaround, deployment success rate, time-to-deploy

• Rollback orchestration with instant stakeholder notification

## 1.3  Architecture Decision: Monolithic Spring Boot for POC

The POC uses a Monolithic Layered Architecture on Spring Boot 3.x. The design uses clean package boundaries (Controller / Service / Repository / Domain) that map directly to future microservice extraction boundaries — ensuring the POC investment is preserved when the platform scales.

| Consideration | Why Monolith Wins for POC |
| --- | --- |
| Deployment | Single executable JAR — one docker run command |
| Development Speed | Shared models, no inter-service contracts, one codebase |
| Team Size | 1–5 developers — microservices would add overhead |
| Debugging | Single log stream, single stack trace |
| Validation Goal | Validate UX and workflow logic, not infrastructure |

## 1.4  Stakeholder Roles & Access

The portal enforces role-based access for seven distinct stakeholder groups. Each role sees exactly what they need and can only perform actions appropriate to their responsibility.

| Role | Access Level | Primary Actions |
| --- | --- | --- |
| Dev Team | Own team releases | Create tickets, view status, post-release verification |
| Cross-Dev | Read all releases | Comment only — no write actions |
| DevOps | Deploy queue | Initiate deployment, mark deployed, trigger rollback |
| Scrum Master | Read + export | CSV export for reporting — no approval or deploy |
| Product Owner | Read + comment | Add comments, no approval or deploy actions |
| Release Manager | Full portal access | Approve, reject, escalate to CAB, user admin |
| Stakeholder | Dashboard summary | Read-only high-level view — executive visibility |

# 2. Technology Stack

## 2.1  Backend — Spring Boot 3.x (Java 17)

| Layer | Technology | Version | Responsibility |
| --- | --- | --- | --- |
| Runtime | Java (OpenJDK) | 17 LTS | Application runtime — virtual threads ready |
| Framework | Spring Boot | 3.2.x | Auto-config, embedded Tomcat, dependency injection |
| Web API | Spring Web MVC | Included | REST controllers, request mapping, serialization |
| Security | Spring Security | 6.x | JWT auth, role-based method-level authorization |
| Data Access | Spring Data JPA + Hibernate | Included | Repository pattern, JPQL queries, entity management |
| Database | PostgreSQL | 15.x | Primary datastore — releases, users, approvals, audit |
| HTTP Client | Spring WebClient | Included | Non-blocking calls to Jira REST API |
| WebSocket | Spring WebSocket + STOMP | Included | Real-time dashboard push to browser clients |
| Events | Spring ApplicationEvents | Included | Decoupled internal event processing (@Async) |
| Email | Spring Mail + JavaMail | Included | Release notification emails via SMTP |
| API Docs | Springdoc OpenAPI | 2.x | Auto-generated Swagger UI at /swagger-ui.html |
| Testing | JUnit 5 + Mockito + Testcontainers | Included | Unit, integration, and DB-layer testing |
| Build | Apache Maven | 3.9.x | Dependency management, packaging |
| Container | Docker + Docker Compose | Latest | POC local deployment |

## 2.2  Frontend — React.js + TypeScript

| Layer | Technology | Version | Responsibility |
| --- | --- | --- | --- |
| Framework | React.js + TypeScript | 18.x | Portal UI — type-safe component development |
| UI Library | Ant Design | 5.x | Enterprise-grade component library |
| State | Zustand | 4.x | Lightweight global state — releases and auth |
| HTTP | Axios | 1.x | API calls to Spring Boot backend |
| Real-time | STOMP.js + SockJS | Latest | WebSocket connection to Spring STOMP broker |
| Charts | Recharts | 2.x | Dashboard KPI charts and status visualization |
| Build | Vite | 5.x | Fast dev server and production bundler |

# 3. Architecture & Engineering Design

## 3.1  Layered Architecture Overview

NB Release Orchestrator follows the standard Spring Boot Layered Architecture with strict responsibility boundaries. Each layer has one job. This makes the codebase testable, maintainable, and ready for microservice extraction when the platform grows.

| Layer | Package | Spring Annotations | Responsibility |
| --- | --- | --- | --- |
| Presentation | controller/ | @RestController, @RequestMapping | Accept HTTP requests, validate input, enforce auth |
| Service / Business | service/ | @Service, @Transactional | Business logic, workflow orchestration |
| Repository / Data | repository/ | @Repository, JpaRepository | Database queries, JPQL, Spring Data methods |
| Domain / Entity | domain/entity/ | @Entity, @Table, @Column | JPA entity definitions mapped to PostgreSQL |
| DTO / Transfer | domain/dto/ | @Valid, @JsonProperty | Inbound request and outbound response objects |
| Configuration | config/ | @Configuration, @Bean | Security, WebSocket broker, Jira client beans |
| Events | event/ | ApplicationEvent, @EventListener | Decoupled internal events for status changes |
| Security | security/ | @Component, @Bean | JWT provider, auth filter, user details service |

## 3.2  Key Component Responsibilities

The following describes the high-level responsibility of each major component. Full code-level implementation is the engineering team's responsibility based on these boundaries.

Core Components — What Each Does

WebhookController — Validates HMAC-SHA256 signature, deserializes Jira payload, delegates to ReleaseService

ReleaseService — Core business logic: upsert releases, enforce state transitions, publish Spring events

ApprovalService — Approval workflow routing: direct approve (minor/hotfix) vs CAB escalation (major)

NotificationService — @EventListener: dispatches email + WebSocket push on every status change

AuditService — @EventListener: INSERT-only audit log. Never updates or deletes audit records

JiraService — Outbound Jira REST calls via WebClient: fetch issue details, sync status back to Jira

JwtTokenProvider — Generate and validate JWT tokens with role claims

JwtAuthFilter — OncePerRequestFilter: extract JWT from Authorization header on every request

## 3.3  State Machine — Release Lifecycle

The release workflow enforces strict state transitions. Invalid transitions are rejected at the service layer with HTTP 400. The state machine is implemented as explicit service logic — no library dependency required for POC.

| # | From State | To State | Actor | Trigger |
| --- | --- | --- | --- | --- |
| T1 | DRAFT | PENDING_REVIEW | Dev Team | Ticket submitted in Jira → webhook fires |
| T2 | PENDING_REVIEW | CAB_REVIEW | Release Mgr | Escalates via portal for major releases |
| T3 | PENDING_REVIEW | APPROVED | Release Mgr | Direct approve (minor/hotfix types) |
| T4 | PENDING_REVIEW | REJECTED | Release Mgr | Reject via portal with mandatory reason |
| T5 | CAB_REVIEW | APPROVED | CAB Member | CAB submits approval via portal |
| T6 | CAB_REVIEW | REJECTED | CAB Member | CAB rejects with reason |
| T7 | APPROVED | IN_PROGRESS | DevOps | DevOps clicks Initiate on portal |
| T8 | IN_PROGRESS | DEPLOYED | DevOps | DevOps marks Deployment Complete |
| T9 | DEPLOYED | VERIFIED | Dev/QA | Smoke tests pass — marked Verified |
| T10 | IN_PROGRESS | ROLLED_BACK | DevOps | Rollback triggered via portal button |
| T11 | ROLLED_BACK | PENDING_REVIEW | Dev Team | Ticket revised and re-submitted |

Above Workflow in Jira Diagrammatic View

## 3.4  Event-Driven Notification Architecture

All notifications are driven by Spring ApplicationEvents — no external message broker required for POC. This keeps the system simple, testable, and decoupled without introducing Kafka or RabbitMQ complexity.

Event Flow (In Order)

1. Status change occurs (via webhook sync or portal action)

2. ReleaseService publishes ReleaseStatusChangedEvent

3. AuditService @EventListener — writes immutable record to audit_logs table

4. NotificationService @EventListener — determines recipients by role matrix

5. NotificationService dispatches @Async email via JavaMailSender

6. NotificationService broadcasts STOMP WebSocket to /topic/releases

7. React frontend receives STOMP message — dashboard updates without page refresh

8. Both delivery outcomes recorded in notifications table

# 4. REST API Design

## 4.1  Endpoint Specification

All endpoints are prefixed with /api/v1. Authentication is enforced via JWT Bearer token on all routes except /auth/login. Role enforcement is applied at the method level using @PreAuthorize.

| Method | Endpoint | Role Required | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/login | Public | Authenticate user, return signed JWT |
| GET | /api/v1/auth/me | Authenticated | Current user profile and role |
| GET | /api/v1/releases | All Authenticated | List all releases — pagination + filters |
| GET | /api/v1/releases/{id} | All Authenticated | Full details of one release ticket |
| PATCH | /api/v1/releases/{id}/status | REL_MGR, DEVOPS | Transition release to new workflow state |
| POST | /api/v1/approvals/{id} | REL_MGR, CAB | Submit approval or rejection decision |
| POST | /api/v1/releases/{id}/initiate | DEVOPS | Initiate production deployment |
| POST | /api/v1/releases/{id}/rollback | DEVOPS, REL_MGR | Trigger rollback |
| GET | /api/v1/releases/{id}/audit | All Authenticated | Immutable audit trail for a release |
| GET | /api/v1/dashboard/stats | All Authenticated | KPI summary: counts by status |
| GET | /api/v1/dashboard/calendar | All Authenticated | Scheduled releases for date range |
| GET | /api/v1/releases/export | SCR_MASTER, REL_MGR | Export release list as CSV |
| POST | /api/v1/webhooks/jira | Webhook (HMAC) | Receive Jira issue lifecycle events |
| GET | /api/v1/users | REL_MGR | List all portal users |
| PUT | /api/v1/users/{id}/role | REL_MGR | Change a user portal role |

## 4.2  JWT Authentication

All API requests carry a signed JWT in the Authorization: Bearer <token> header. The JwtAuthFilter validates the token on every request before reaching any controller. Tokens expire after 24 hours for POC; reduce to 8 hours for production.

| JWT Claim | Example Value | Purpose |
| --- | --- | --- |
| sub | UUID | Subject — uniquely identifies the user |
| email | user@nb.com | User email for display and notifications |
| role | ROLE_RELEASE_MANAGER | Spring Security role for @PreAuthorize |
| iat | Unix timestamp | Issued at — for token age validation |
| exp | Unix timestamp + 86400s | Token expiry — 24 hours for POC |

# 5. Database Schema Design

## 5.1  Schema Overview

NB Release Orchestrator uses PostgreSQL 15. The schema is initialized via a DDL script (init.sql) run once at setup. Spring Boot is configured with spring.jpa.hibernate.ddl-auto=validate so Hibernate validates but never modifies the schema.

| Table | Primary Key | References | Description |
| --- | --- | --- | --- |
| users | id (UUID) | — | Portal user accounts with roles |
| releases | id (UUID) | users (assignee, manager) | Core release request records synced from Jira |
| approvals | id (UUID) | releases, users | Individual approval/rejection decisions |
| audit_logs | id (UUID) | releases, users | Immutable append-only action history |
| notifications | id (UUID) | releases | Log of all notifications sent (email + WebSocket) |

## 5.2  Key Table: releases

The releases table is the central entity. Every Jira Release Change Request ticket maps to one row. The jira_ticket_key column is the deduplication key for webhook upserts.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Internal NB Release Orchestrator identifier |
| jira_ticket_key | VARCHAR(50) UNIQUE | Jira issue key e.g. PROJ-1234 — deduplication key |
| jira_ticket_id | VARCHAR(50) UNIQUE | Internal Jira numeric ID — used for API calls |
| title | VARCHAR(500) | Issue summary from Jira |
| status | VARCHAR(50) | Workflow state — one of 9 defined values |
| release_type | VARCHAR(50) | Major / Minor / Hotfix / Rollback |
| target_environment | VARCHAR(50) | production / staging / uat |
| scheduled_date | TIMESTAMPTZ | Planned deployment datetime |
| services_impacted | TEXT | Newline-separated list of impacted services |
| deployment_steps | TEXT | Full deployment runbook |
| rollback_plan | TEXT | Steps to revert if deployment fails |
| devops_assignee_id | UUID FK | DevOps engineer responsible for deployment |
| release_manager_id | UUID FK | Release Manager accountable for this release |
| cab_approval_status | VARCHAR(50) | Change Advisory Board decision |
| post_release_notes | TEXT | Observations and outcomes after deployment |
| raw_jira_payload | JSONB | Complete raw webhook payload — preserved for debugging |

## 5.3  Database Indexes

The following indexes are essential for dashboard query performance. Apply all of these at schema init time.

- idx_releases_status on releases(status) — all dashboard queries filter by status

- idx_releases_jira_key on releases(jira_ticket_key) — webhook upsert lookups

- idx_releases_scheduled on releases(scheduled_date DESC) — calendar view ordering

- idx_releases_devops on releases(devops_assignee_id) — DevOps queue filtering

- idx_audit_release on audit_logs(release_id) — audit trail lookups per release

- idx_audit_created on audit_logs(created_at DESC) — chronological audit ordering

- idx_approvals_release on approvals(release_id) — find all approvals for a release

# 6. Jira Configuration

## 6.1  Custom Issue Type Setup

A dedicated Jira Issue Type called 'Release Change Request' must be created and configured by a Jira Administrator before the portal can be used. This separates release governance from regular sprint issues and enables targeted webhook filtering.

JIRA ADMIN STEPS (ONE-TIME SETUP)

- Navigate to: Jira Settings → Issue Types → Add Issue Type

- Name: Release Change Request | Type: Standard | Icon: rocket/ship icon

- Assign the new issue type to your project via: Project Settings → Issue Types

- Create a dedicated workflow with the 9 states listed in Section 6.2

- Add all custom fields via: Jira Settings → Custom Fields → Add Custom Field

- Associate custom fields with the Release Change Request screen

## 6.2  Required Custom Fields

| Field Name | Field Type | Jira Field ID | Values / Notes |
| --- | --- | --- | --- |
| Release Type | Single Select | customfield_10201 | Major / Minor / Hotfix / Rollback |
| Target Environment | Single Select | customfield_10202 | Production / Staging / UAT |
| Scheduled Release Date | Date Time Picker | customfield_10203 | ISO 8601 datetime |
| Services Impacted | Multi-line Text | customfield_10204 | One service per line |
| Deployment Steps | Multi-line Text | customfield_10205 | Numbered runbook steps |
| Rollback Plan | Multi-line Text | customfield_10206 | Steps to revert deployment |
| DevOps Assignee | User Picker | customfield_10207 | JIRA username |
| Release Manager | User Picker | customfield_10208 | Jira username |
| CAB Approval Status | Single Select | customfield_10209 | Pending / Approved / Rejected |
| Post Release Notes | Multi-line Text | customfield_10210 | Added after deployment |

Example :  Issue Type with all above Fields in Jira

## 6.3  Webhook Configuration

The Jira webhook is the integration backbone. Every Jira event for Release Change Request tickets is pushed to the portal backend in real-time.

WEBHOOK SETUP (JIRA ADMIN)

- Navigate to: Jira Settings → System → WebHooks → Create a WebHook

- Name: NB Release Orchestrator Integration

- URL: https://<your-backend>/api/v1/webhooks/jira (use ngrok URL for POC)

- Events: jira:issue_created | jira:issue_updated | jira:issue_deleted

- JQL Filter: issuetype = 'Release Change Request'

- Secret Token: generate a random 32-character hex string — stored as JIRA_WEBHOOK_SECRET env variable

Every Jira webhook POST includes an X-Hub-Signature header containing an HMAC-SHA256 hash of the payload signed with your webhook secret. The WebhookController validates this signature before processing any event. Requests failing validation return HTTP 401.

# 7. POC Delivery Plan

## 7.1  Scope Boundaries

| IN SCOPE — POC | OUT OF SCOPE — POC |
| --- | --- |
| - Spring Boot 3.x monolith REST API - Jira webhook + REST sync integration - JWT authentication — 7 roles - PostgreSQL — DDL init script - Approval workflow (approve/reject/CAB) - WebSocket real-time dashboard - Email notifications (JavaMail) - React portal — 7 key screens - Complete audit log trail - CSV export for stakeholders | - OAuth 2.0 SSO / Active Directory - Automated CI/CD pipeline triggers - Kubernetes / HA production deployment - Distributed cache (Redis cluster) - Full CAB meeting scheduler - Mobile PWA - Slack bot integration - ML-based release risk scoring - Multi-tenant support - Grafana / Datadog monitoring |

## 7.2  4-Sprint Delivery Schedule (8 Weeks)

### Sprint 1 — Weeks 1–2: Foundation, Database & Jira Integration

- Initialize Spring Boot 3.x project (Maven, Java 17, PostgreSQL, Spring Security, Spring Data JPA)

- Write and execute init.sql — create all 5 tables, types, indexes, seed 7 test users

- Configure Spring WebClient bean for Jira REST API (Basic Auth with API token)

- Build WebhookController with HMAC-SHA256 signature validation

- Implement ReleaseService.processJiraEvent() — upsert release from webhook payload

- Configure ngrok tunnel for exposing localhost:8080 to Jira Cloud webhook

- Write JUnit integration tests for webhook parsing and DB persistence

Deliverable: Jira ticket created → stored in PostgreSQL automatically within 2 seconds.

### Sprint 2 — Weeks 3–4: API Layer, Auth, Events & Notifications

- Implement Spring Security 6 JWT filter chain — JwtTokenProvider + JwtAuthFilter

- Build all REST controllers: Auth, Release, Approval, Dashboard

- Implement release status state machine in ReleaseService (explicit transition validation)

- Build AuditService with @EventListener(ReleaseStatusChangedEvent) — INSERT-only audit log

- Build NotificationService with @EventListener and @Async — email + WebSocket push

- Configure Spring WebSocket + STOMP broker for real-time frontend updates

- Configure Spring Mail with SMTP (Mailhog for POC, Gmail for integration test)

- Write Postman collection testing all 15 endpoints with all 7 role tokens

Deliverable: Complete, secured REST API with real-time WebSocket and email notifications.

### Sprint 3 — Weeks 5–6: Frontend React Portal (7 Screens)

- Bootstrap React + TypeScript + Vite + Ant Design + Zustand

- Build Login page — JWT auth, role-based redirect

- Build Dashboard — KPI cards, status chart, calendar strip, activity feed

- Build Release List — filterable, sortable table with role-based action buttons

- Build Release Detail — 4-tab layout: Overview, Approvals, Deployment Steps, Audit Trail

- Build DevOps Deploy Queue — approved tickets with Initiate/Rollback actions

- Build Audit Log page — org-wide audit with filter by action, actor, date

- Connect STOMP WebSocket — live dashboard updates, deployment progress, notification toasts

Deliverable: Full NB Release Orchestrator portal integrated with Spring Boot API.

### Sprint 4 — Weeks 7–8: E2E Testing, UAT & POC Demo

- Full end-to-end lifecycle test: Jira ticket → portal sync → approve → deploy → verify

- JUnit 5 service layer unit tests with Mockito — 80% branch coverage target

- Spring Boot integration tests with Testcontainers (real PostgreSQL container)

- Cross-browser testing: Chrome, Firefox, Edge

- UAT — one representative from each of 7 stakeholder roles completes 8 test scenarios

- Load test webhook endpoint — 100 concurrent Jira events in 10 seconds (k6 or Gatling)

- Record full screen demo walkthrough of complete release workflow

- Prepare Architecture Decision Record (ADR) and production migration checklist

Deliverable: POC complete — stakeholder demo delivered.

## 7.3  UAT Sign-Off Scenarios

| ID | Actor | Steps | Pass Criteria |
| --- | --- | --- | --- |
| S1 | Dev Team | Create Release Change Request in Jira with all fields | Ticket appears in portal within 5 seconds |
| S2 | Release Mgr | Open portal → Pending → approve ticket | Status APPROVED; DevOps receives email |
| S3 | DevOps | Open Deploy Queue → click Initiate on approved ticket | Status IN_PROGRESS; all stakeholders see live banner |
| S4 | All Roles | Open dashboard → trigger state change from another browser | Dashboard updates without page refresh within 2 sec |
| S5 | DevOps | During IN_PROGRESS → click Rollback → enter reason | Status ROLLED_BACK; audit log shows reason; all notified |
| S6 | Dev Team | Login as Dev user → attempt to click Approve button | Approve not visible; API returns HTTP 403 |
| S7 | Release Mgr | Open release → Audit Trail tab → review full history | All transitions logged with actor, timestamp, old/new value |
| S8 | Scrum Master | Release List → Export CSV → open in Excel | All releases exported with correct fields and status values |

# 8. POC Deployment Guide

## 8.1  Environment Variables

All sensitive configuration is injected via environment variables. Never commit secrets to version control. Create a .env file at the project root (add to .gitignore).

| Variable | Example Value | Description |
| --- | --- | --- |
| DB_USER | nbro_user | PostgreSQL username |
| DB_PASS | <strong-password> | PostgreSQL password |
| JIRA_BASE_URL | https://yourorg.atlassian.net | Jira Cloud base URL |
| JIRA_API_TOKEN | <api-token> | Jira API token (from Jira Account Settings) |
| JIRA_EMAIL | devops@nexbank.com | Jira account email for the API token |
| JIRA_WEBHOOK_SECRET | <32-char-hex> | Matches the secret set in Jira webhook config |
| JWT_SECRET | <256-bit-random> | JWT signing secret — minimum 32 characters |
| SMTP_USER | noreply@nexbank.com | Sender email address |
| SMTP_PASS | <app-password> | SMTP password or Gmail app password |

## 8.2  Docker Compose Services

| Service | Image | Port | Notes |
| --- | --- | --- | --- |
| postgres | postgres:15-alpine | 5432 | Primary datastore — persist data with named volume |
| backend | ./nb-release-backend | 8080 | Spring Boot JAR — depends on postgres |
| frontend | ./nb-release-portal | 3000 | React Vite build — depends on backend |
| mailhog (POC) | mailhog/mailhog | 1025/8025 | Catch-all SMTP for POC email testing |

## 8.3  Quick Start Sequence

- Start Postgres: docker-compose up -d postgres (wait ~5s for readiness)

- Run init SQL: docker exec -it postgres psql -U nbro_user -d nb_release_orchestrator -f /tmp/init.sql

- Start backend: docker-compose up -d backend (Spring Boot validates schema on startup)

- Start frontend: docker-compose up -d frontend (React portal at http://localhost:3000)

- Expose backend for Jira: ngrok http 8080 → copy HTTPS URL to Jira Webhook config

- Test: Create a Release Change Request in Jira — confirm it appears in the portal within 5 seconds

# 9. Production Roadmap

The POC monolith is designed with clean package boundaries that map directly to future microservice extraction. The business logic investment is preserved at every phase.

| Phase | Timeline | Architecture | Key Enhancements |
| --- | --- | --- | --- |
| POC | Weeks 1–8 | Spring Boot Monolith + Docker Compose | Core workflow, Jira sync, REST API, React portal, JWT auth |
| Prod v1 | Month 3–4 | Monolith + Kubernetes + HA Postgres | OAuth 2.0 SSO, Redis cache, Nginx HTTPS, K8s deployment |
| Prod v2 | Month 5–6 | Monolith + extended features | Slack bot, CI/CD triggers, analytics, calendar conflict detection |
| Hybrid | Month 7–12 | Extract Notification + Audit services | First two microservices — shared JWT, Kafka events |
| Microservices | Year 2 | Full service mesh | Per-service DBs, API gateway, distributed tracing, Kafka event bus |

## 9.1  Architecture Decision Record Summary

| Decision | Choice | Rationale |
| --- | --- | --- |
| API Protocol | REST (Spring Web MVC) | Browser-compatible, industry standard. No gRPC overhead for POC. |
| Architecture | Monolithic Layered | Single deployable unit — fastest to build, easiest to debug, one log stream. |
| Authentication | JWT (stateless) | No server-side session state — horizontally scalable, easy to validate. |
| DB Schema Mgmt | Manual DDL init.sql | No migration tool dependency for POC. Flyway can be added in Prod v1. |
| ORM | Spring Data JPA + Hibernate | Standard Spring ecosystem — repository pattern, clean queries. |
| Real-time | Spring WebSocket + STOMP | Native Spring — browser SockJS client works everywhere. |
| Events | Spring ApplicationEvents + @Async | Zero-dependency internal decoupling — no Kafka/RabbitMQ needed. |
| State Machine | Explicit service logic | Avoids Spring State Machine complexity. Simple, readable, testable. |

NB Release Orchestrator Java 17 · Spring Boot 3.x · PostgreSQL · React.js NB Engineering ¦ Confidential ¦ March 2026